## Slide 1
Report & Dashboard Gap Analysis
Deployment Impact Assessment for Standard Reports, Dashboards, and Reporting Fields
Deployment Changes
Report Inventory
Gap Analysis
Remediation Plan
Prepared for business, product, data, and reporting stakeholders

## Slide 2
Executive Summary
High-level summary of what the latest deployment changes mean for reporting continuity.
What Changed
Fields, values, calculations, and dashboard dependencies
What May Break
Filters, KPIs, historical comparisons, and visuals
What We Need
Updates, validation, sign-off, and communication
Prioritize high-usage and executive-facing reports first.
Assess field-level dependencies before changing dashboard visuals.
Validate metric deltas with business owners to avoid false defects.
Publish a clear change log for report consumers.
Decision Required Confirm the critical report list, field mapping ownership, and approval path before publishing updated reporting assets.
Report & Dashboard Gap Analysis | 2

## Slide 3
Analysis Approach
SmartArt-style process used to identify reporting gaps and required remediation.
1. Capture Changes
2. Map Dependencies
3. Score Impact
4. Remediate
5. Validate & Sign Off
Step | Primary Activities
Capture Changes | Deployment notes, field changes, value changes, logic updates
Map Dependencies | Reports, dashboards, datasets, filters, formulas, calculations
Score Impact | Criticality, usage frequency, user segment, compliance exposure
Remediate | Update report fields, filters, dashboard tiles, formulas, security
Validate | Compare outputs, test refresh, obtain business owner approval
Report & Dashboard Gap Analysis | 3

## Slide 4
Deployment-to-Reporting Impact Flow
How upstream deployment changes can cascade into reports and dashboards.
Deployment Change
New or modified fields, values, business rules
Data Model / Dataset
Mapping, refresh, transformation, history
Report Logic
Filters, formulas, grouping, calculations
Dashboard Visuals
Cards, charts, slicers, drill-through views
Business Decision
KPI interpretation, operations, compliance
A small field or value-list change can have a visible dashboard impact if it is used in filters or KPI formulas.
Impact assessment should trace from source change to dataset, report logic, dashboard visual, and business outcome.
Report & Dashboard Gap Analysis | 4

## Slide 5
Report Inventory & Criticality
Starting inventory to confirm which reporting assets need deeper analysis.
Report / Dashboard | Owner | Frequency | Criticality | Impacted?
Executive Dashboard | Leadership | Daily | High | Yes
Sales Performance Report | Sales Ops | Daily | High | Yes
Customer Pipeline Report | CRM Team | Weekly | Medium | Yes
Operational Summary | Operations | Monthly | Low | No
Compliance Extract | Risk / Compliance | Monthly | High | TBD
Inventory
Criticality
Dependency Mapping
Impact Confirmation
Report & Dashboard Gap Analysis | 5

## Slide 6
Gap Analysis Heat Map
Severity scoring across representative reports and deployment change categories.
Report / Dashboard | New Fields | Modified Logic | Deprecated Fields | Filters / Values | Overall
Executive Dashboard | Medium | High | Low | High | High
Sales Performance | High | High | Medium | Medium | High
Customer Pipeline | Medium | Low | Low | High | Medium
Compliance Extract | Low | Medium | High | Medium | High
High
Medium
Low
Report & Dashboard Gap Analysis | 6

## Slide 7
Field-Level Impact Mapping
Field changes should be mapped to exact reports, formulas, filters, and downstream users.
Field | Current Usage | Deployment Change | Impact | Recommendation
Status | Filter + chart series | New status values added | Incomplete views | Update filters and legends
Revenue Amount | KPI + trend | Calculation logic updated | Metric variance | Validate formula and annotate variance
Customer Type | Grouping | Deprecated; replaced by Segment | Blank/error risk | Replace with Segment
Region | Grouping + security | No change | No impact | No action
Source Field
Dataset Mapping
Report Formula
Dashboard Visual
User Decision
Report & Dashboard Gap Analysis | 7

## Slide 8
Dashboard Component Impact
Hub-and-spoke view of dashboard elements that require review after deployment.
Dashboard Impact
KPI Cards
Charts
Filters
Drill-downs
Refresh Jobs
Security / Access
Report & Dashboard Gap Analysis | 8

## Slide 9
Business Impact Assessment
Impact should be explained in business terms, not only technical report changes.
High Impact — Executive decisions, compliance submissions, external reporting
Medium Impact — Operational tracking, forecast accuracy, adoption confidence
Low Impact — Low-frequency reports or non-critical supporting views
Use impact level to drive remediation order and business sign-off sequence.
Document known metric changes separately from defects so stakeholders understand expected variance.
Report & Dashboard Gap Analysis | 9

## Slide 10
Recommended Remediation Roadmap
Sequenced actions to update reporting assets and reduce deployment risk.
Prioritize
Update
Validate
Approve
Publish
Monitor
Phase | Actions
Prioritize | Confirm critical reports, owners, and usage frequency
Update | Replace deprecated fields, adjust formulas, add new values
Validate | Compare metrics, refresh dashboards, test filters and drill-downs
Approve | Obtain business owner sign-off for high-impact reports
Publish | Promote updated assets and communicate report changes
Monitor | Track refresh errors, user feedback, and KPI anomalies
Report & Dashboard Gap Analysis | 10

## Slide 11
Validation & Sign-Off Checklist
Checklist to confirm reports are accurate and trusted before rollout.
✓ Report runs without errors
✓ Field mappings verified
✓ Filters include new deployment values
✓ KPI formulas reconciled
✓ Dashboard refresh tested
✓ Business owner sign-off captured
Recommended evidence: before/after screenshots, data extracts, field mapping notes, and owner approval record.
Report & Dashboard Gap Analysis | 11

## Slide 12
Stakeholder Ownership Model
Clear ownership prevents gaps from being missed during deployment readiness.
Stakeholder | Ownership
Product / Deployment Team | Provide change notes, field definitions, and expected metric behavior
Data / BI Team | Map dependencies, update datasets, modify reports and dashboards
Business Owners | Validate outputs, confirm acceptance, approve report publication
Support / Operations | Monitor post-release issues and user feedback
Change Notice
Impact Review
Business Validation
Publication
Post-Release Monitoring
Report & Dashboard Gap Analysis | 12

## Slide 13
Key Takeaways & Next Steps
Actions to finalize the report gap analysis and prepare the impacted assets.
1
Confirm impacted report and dashboard inventory
2
Finalize field-level dependency mapping
3
Prioritize high-impact remediation
Use the heat map to focus effort on high-criticality reports first.
Validate expected KPI variance with business users before go-live communication.
Track remaining open gaps with owner, action, priority, and target release status.
Outcome: trusted reporting continuity after deployment
Report & Dashboard Gap Analysis | 13